中华人民共和国辽宁省审计厅

Liaoning Provincial Audit Office of the People's

Republic of China

审  计  报  告

Audit Report

辽审投报〔2020〕71号

LIAO AUDIT REPORT〔2020〕NO.71

项目名称: 世界银行贷款辽宁沿海经济带城市基础设施和环境治理项目

Project Name: Liaoning Coastal Economic Zone Urban Infrastructure                                                                                                                                 and Environmental Management Project financed by

World Bank

贷 款 号：  8236-CN

Loan No. :   8236-CN

项目执行单位：辽宁省财政厅、辽宁省城市建设改造项目办公室

Project Entity:  Liaoning Provincial Finance Department & Liaoning Urban Construction & Renewal Project Office

会计年度：     2019-2020.1.31

Accounting Year： From 2019 to January 31, 2020

目   录

Contents

一、审计师意见	1

I. Auditor's Opinion	3

二、财务报表及财务报表附注	5

Ⅱ. Financial Statements and Notes to the Financial Statements	5

（一）资金平衡表	5

i. Balance Sheet	5

（二）项目进度表	8

ii. Summary of Sources and Uses of Funds by Project Component	8

（三）贷款协定执行情况表	12

iii. Statement of Implementation of Loan Agreement	12

（四）专用账户报表	13

iv. Special Account Statement	13

（五）财务报表附注	15

v. Notes to the Financial Statements	18

三、审计发现的问题及建议	21

III. Audit Findings and Recommendations	23

一、审计师意见

审计师意见

辽宁省财政厅、辽宁省城市建设改造项目办公室：

我们审计了世界银行贷款辽宁沿海经济带城市基础设施和环境治理项目2020年1月31日的资金平衡表及截至该日同年度的项目进度表、贷款协定执行情况表和专用账户报表等特定目的财务报表及财务报表附注（第5页至第20页）。

（一）辽宁省财政厅对财务报表的责任

编制上述财务报表中的资金平衡表、项目进度表、贷款协定执行情况表和专用账户报表是辽宁省财政厅的责任，这种责任包括:

1．按照中国的会计准则、会计制度和本项目贷款协定的要求编制项目财务报表，并使其实现公允反映；

2．设计、执行和维护必要的内部控制，以使项目财务报表不存在由于舞弊或错误而导致的重大错报。

（二）审计责任

我们的责任是在执行审计工作的基础上对财务报表发表审计意见。我们按照中国国家审计准则和国际审计准则的规定执行了审计工作，上述准则要求我们遵守审计职业要求，计划和执行审计工作以对项目财务报表是否不存在重大错报获取合理保证。

为获取有关财务报表金额和披露信息的有关证据，我们实施了必要的审计程序。我们运用职业判断选择审计程序，这些程序包括对由于舞弊或错误导致的财务报表重大错报风险的评估。在进行风险评估时，为了设计恰当的审计程序，我们考虑了与财务报表相关的内部控制，但目的并非对内部控制的有效性发表意见。审计工作还包括评价所选用会计政策的恰当性和作出会计估计的合理性，以及评价财务报表的总体列报。

我们相信，我们获取的审计证据是适当的、充分的，为发表审计意见提供了基础。

（三）审计意见

我们认为，第一段所列财务报表在所有重大方面按照中国的会计准则、会计制度和本项目贷款协定的要求编制，公允反映了世界银行贷款辽宁沿海经济带城市基础设施和环境治理项目2020年1月31日的财务状况及截至该日同年度的财务收支、项目执行和专用账户执行情况。

- 其他事项

我们审查了本期内由省财政厅报送给世界银行的第21号至第32号提款申请书及所附资料。我们认为，这些材料均符合贷款协议的要求，可以作为申请提款的依据。

本审计师意见之后，共同构成审计报告的还有两项内容：财务报表及财务报表附注和审计发现的问题及建议。

中华人民共和国辽宁省审计厅

2020年6月23日

地址：中国辽宁沈阳市皇姑区北陵大街45-1号

邮政编码：110032

电话：86-24-8689 2625

传真：86-24-8689 3670

I. Auditor's Opinion

Auditor's Opinion

To Liaoning Provincial Finance Department & Liaoning Urban Construction & Renewal Project Office

We have audited the special purpose financial statements(from page 5 to page 20) of Liaoning Coastal Economic Zone Urban Infrastructure and Environmental Management Project financed by World Bank which comprise the Balance Sheet as of January 31, 2020, the Summary of Sources and Uses of Funds by Project Component, the Statement of Implementation of Loan Agreement and the Special Account Statement for the year then ended, and Notes to the Financial Statements.

Liaoning Provincial Finance Department's Responsibility for the Financial Statements

Your entity is responsible for the preparation of the financial statements mentioned above, which includes:

i. Preparing and fair presenting the accompanying financial statements in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement;

ii. Designing, implementing and maintaining necessary internal control to ensure that the financial statements are free from material misstatement, whether due to fraud or error.

Auditor's Responsibility

Our responsibility is to express an opinion on these financial statements based on our audit. We conducted our audit in accordance with the Government Auditing Standards of the People's Republic of China and International Standards on Auditing. Those standards require that we comply with ethical requirements and plan and perform the audit to obtain reasonable assurance about whether the financial statements are free from material misstatement.

An audit involves performing procedures to obtain audit evidence about the amounts and disclosures in the financial statements. The procedures selected depend on the auditor's judgment, including the assessment of the risks of material misstatement of the financial statements, whether due to fraud or error. In making those risk assessments, the auditor considers internal control relevant to the entities' preparation and fair presentation of the financial statements in order to design audit procedures that are appropriate in the circumstances, but not for the purpose of expressing an opinion on the effectiveness of the entity's internal control. An audit also includes evaluating the appropriateness of accounting policies used and the reasonableness of accounting estimates made by management, as well as evaluating the overall presentation of the financial statements.

We believe that the audit evidence we have obtained is appropriate and sufficient to provide a basis for our audit opinion.

Opinion

In our opinion, the financial statements identified in the first paragraph present fairly, in all material respects, financial position of Liaoning Coastal Economic Zone Urban Infrastructure and Environmental Management Project financed by World Bank as of January 31, 2020, its financial receipts and disbursements and the project implementation for the year then ended in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement.

Other Matter

We also examined the withdrawal application from No.21 to No.32 and the attached documents submitted to the World Bank during the period. In our opinion, the attached documents comply with the project loan agreement and can serve as basis for loan withdrawal.

The audit report consists of the Auditor's Opinion and two more parts hereinafter: Financial Statements and Notes to the Financial Statements, Audit Findings and Recommendations.

Liaoning Provincial Audit Office of People's Republic of China

June 23, 2020

Address: No.45-1 Beiling Street, Huanggu District,

Shenyang, Liaoning, China

Postcode: 110032

Tel.: 86-24-86892625

Fax:86-24-86893670

The English translation is for the convenience of report users; Please take the Chinese audit report as the only official version.

二、财务报表及财务报表附注

Ⅱ. Financial Statements and Notes to the Financial Statements

（一）资金平衡表

i. Balance Sheet

资 金 平 衡 表

BALANCE SHEET

2020年1月31日

（As of January 31, 2020）

项目名称：世界银行贷款辽宁沿海经济带城市基础设施和环境治理项目

Project Name: Liaoning Coastal Economic Zone Urban Infrastructure and Environmental Management

Project financed by World Bank

编报单位：辽宁省财政厅                                                          单位：人民币元

Prepared by: Liaoning Provincial Finance Department                                  Currency Unit: RMB yuan

| 资金占用 Application of Fund | 行次 Line No. | 期初数 Beginning Balance | 期末数 Ending Balance | 资金来源 Sources of Fund | 行次 Line No. | 期初数 Beginning Balance | 期末数 Ending Balance |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 一、项目支出合计 Total Project Expenditure | 1 | 989,688,369.69 | 1,281,293,046.54 | 一、项目拨款合计 Total Project Appropriation Funds | 28 | 250,072,553.85 | 307,537,578.75 |
| 1、交付使用资产 Fixed Assets Transferred | 2 |  | 35,155,600.00 | 二、项目资本与项目资本公积 Project Capital and Capital Surplus | 29 |  |  |
| 2、待核销项目支出 Construction Expenditures to be disposed | 3 |  |  | 其中：捐赠款 Grant Fund | 30 |  |  |
| 3、转出投资 Investment Transferred-out | 4 |  |  | 三、项目借款合计 Total Project Loan | 31 | 733,003,277.82 | 1,033,140,000.03 |
| 4、在建工程 Construction in Progress | 5 | 989,688,369.69 | 1,246,137,446.54 | 1、项目投资借款 Total Project Investment Loan | 32 | 733,003,277.82 | 1,033,140,000.03 |
| 二、应收生产单位投资借款 Investment Loan Receivable | 6 |  |  | （1）国外借款 Foreign Loan | 33 | 733,003,277.82 | 1,033,140,000.03 |
| 其中：应收生产单位世行贷款 Including: World Bank Investment Loan Receivable | 7 |  |  | 其中: 国际开发协会 Including:IDA | 34 |  |  |
| 三、拨付所属投资借款 Appropriation of Investment Loan | 8 |  |  | 国际复兴开发银行 IBRD | 35 | 733,003,277.82 | 1,033,140,000.03 |
| 其中：拨付世行贷款 Including: appropriation of World Bank Investment Loan | 9 |  |  | 技术合作信贷 Technical Cooperation | 36 |  |  |
| 四、器材 Equipment | 10 |  |  | 联合融资 Co-financing | 37 |  |  |
| 其中：待处理器材损失 Including: Equipment Losses in Suspense | 11 |  |  | （2）国内借款 Domestic Loan | 38 |  |  |
| 五、货币资金合计 Total Cash and Bank | 12 | 47,250,545.10 | 75,182,190.05 | 2、其它借款 Other Loan | 39 |  |  |
| 1、银行存款 Cash in Bank | 13 | 47,207,174.56 | 75,179,688.75 | 四、上级拨入投资借款 Appropriation of Investment Loan | 40 |  |  |
| 其中：专用账户存款 Including: Designated Account | 14 | 39,130,916.87 | 65,104,387.78 | 其中：拨入世行贷款 World Bank Loan | 41 |  |  |
| 2、现金 Cash on Hand | 15 | 43,370.54 | 2,501.29 | 五、企业债券资金 Bond Fund | 42 |  |  |
| 六、预付及应收款合计 Total Prepaid and Receivable | 16 | 50,276,566.03 | -1,111,615.65 | 六、待冲项目支出 Construction expenditures to be offset | 43 |  |  |
| 其中：应收世行贷款利息 Including: World Bank Loan Interest Receivable | 17 |  |  | 七、应付款合计 Total Payable | 44 | 104,139,649.15 | 14,686,042.16 |
| 世行贷款承诺费 World Bank Loan Commitment Fee Receivable | 18 |  |  | 其中：应付世行贷款利息 Including: World Bank Loan Interest Payable | 45 |  |  |
| 应收世行贷款资金占用费 World Bank Loan Service-fee Receivable | 19 |  |  | 应付世行贷款承诺费 World Bank Loan Commitment Fee Payable | 46 |  |  |
| 七、有价证券 Marketable Securities | 20 |  |  | 应付世行贷款资金占用费 World Bank Loan Service Fee Payable | 47 |  |  |
| 八、固定资产合计 Total Fixed Assets | 21 |  |  | 八、未交款合计 Other payables | 48 |  |  |
| 固定资产原价 Fixed Assets, Cost | 22 |  |  | 九、上级拨入资金 Appropriation of Fund | 49 |  |  |
| 减：累计折旧 Less: Accumulated Depreciation | 23 |  |  | 十、留成收入 Retained Earnings | 50 |  |  |
| 固定资产净值： Fixed Assets, net | 24 |  |  |  | 51 |  |  |
| 固定资产清理 Fixed Assets Pending Disposal | 25 |  |  |  | 52 |  |  |
| 固定资产损失待处理 Fixed assets losses in suspense | 26 |  |  |  | 53 |  |  |
| 资金占用合计： Total Application of Fund | 27 | 1,087,215,480.82 | 1,355,363,620.94 | 资金来源合计： Total Sources of Fund | 54 | 1,087,215,480.82 | 1,355,363,620.94 |

（二）项目进度表

ii. Summary of Sources and Uses of Funds by Project Component

项目进度表（一）

SUMMARY OF SOURCES AND USES OF FUNDS

BY PROJECT COMPONENT Ⅰ

本期截至2020年1月31日

（For the period ended January 31, 2020）

项目名称：辽宁沿海经济带城市基础设施和环境治理项目

Project Name: Liaoning Coastal Economic Zone Urban Infrastructure and Environment Management Project

编报单位：辽宁省财政厅                                                      单位：人民币元

Prepared by: Liaoning Provincial Finance Department                            Currency Unit: RMB yuan

|  | 本期 Current Period | 累计 Cumulative |
| --- | --- | --- |
|  | 本期计划额 Current Period Budget | 本期发生额 Current Period Actual | 本期完成比 Current Period % Completed | 项目总计划额 Life of PAD | 累计完成额 Cumulative Actual | 累计完成比 Cumulative % Completed |
| 资金来源合计 Total Sources of Funds | 283,395,634.30 | 357,601,747.11 | 126.18% | 1,419,030,000.00 | 1,340,677,578.78 | 94.48% |
| 一. 国际金融组织贷款 International Financing | 240,224,820.00 | 300,136,722.21 | 124.94% | 937,500,000.00 | 1,033,140,000.03 | 110.20% |
| 1. 国际复兴开发银行 IBRD | 240,224,820.00 | 300,136,722.21 | 124.94% | 937,500,000.00 | 1,033,140,000.03 | 110.20% |
| 2. 国际开发协会 IDA |  |  |  |  |  |  |
| 二.配套资金 Counterpart Financing | 43,170,814.30 | 57,465,024.90 | 133.11% | 481,530,000.00 | 307,537,578.75 | 63.87% |
| 1. 无偿配套资金 Appropriation Funds | 43,170,814.30 | 57,465,024.90 | 133.11% | 481,530,000.00 | 307,537,578.75 | 63.87% |
| 2. 有偿配套资金 Domestic Loan |  |  |  |  |  |  |
| 3. 自筹资金 Bankroll of company |  |  |  |  |  |  |
| 资金运用合计 Total Application of Funds Component） | 368,750,000.00 | 291,604,676.85 | 79.08% | 1,419,030,000.00 | 1,281,293,046.54 | 90.29% |
| 1.a. 东港市公交导向型开发 Donggang City Transit Oriented Development | 53,500,000.00 | 49,971,286.21 | 93.40% | 402,430,000.00 | 393,182,361.65 | 97.70% |
| 1.b. 宽甸县老城区基础建设改造项目Kuandian Urban Infrastructure Reconstruction Project | 40,000,000.00 | 26,778,927.55 | 66.95% | 196,380,000.00 | 196,247,245.98 | 99.93% |
| 1.c. 凌源市市政道路、桥梁项目 Lingyuan City Municipal Administration Path and Bridge Project | 120,000,000.00 | 159,862,523.56 | 133.22% | 349,810,000.00 | 249,640,365.94 | 71.36% |
| 1.e. 盘锦市公交发展项目 Panjin City Public Transportation Development Project | 118,750,000.00 | 34,510,739.19 | 29.06% | 206,540,000.00 | 177,908,767.30 | 86.14% |
| 2.a. 凌源市城市排水及再生水回用工程项目 Lingyuan Urban Municipal Drainage and Recycling Water Reuse Project | 36,500,000.00 | 20,481,200.34 | 56.11% | 263,870,000.00 | 264,314,305.67 | 100.17% |
| 差异Difference |  | 65,997,070.26 |  |  | 59,384,532.24 |  |
| 1. 应收款变化 Change in Receivables |  | -51,388,181.68 |  |  | -1,111,615.65 |  |
| 2. 应付款变化 Change in Payables |  | 89,453,606.99 |  |  | -14,686,042.16 |  |
| 3. 货币资金变化 Change in Cash and Bank |  | 27,931,644.95 |  |  | 75,182,190.05 |  |
| 4. 其它 Other |  |  |  |  |  |  |

项目进度表（二）

SUMMARY OF SOURCES AND USES OF FUNDS

BY PROJECT COMPONENT Ⅱ

本期截至2020年1月31日

（For the period ended January 31, 2020）

项目名称：辽宁沿海经济带城市基础设施和环境治理项目

Project Name: Liaoning Coastal Economic Zone Urban Infrastructure and Environment Management Project

编报单位：辽宁省财政厅                                                                                             单位：人民币元

Prepared by: Liaoning Provincial Finance Department                                                                             Currency Unit: RMB yuan

| 项目内容 Project Component | 项目支出 Project Expenditure |
| --- | --- |
|  | 累计支出 Cumulative Amount | 已交付资产 Assets Transferred | 在建工程 Work in Progress | 待核销项目支出Construction Expenditures to be Disposed | 转出投资Investments Transferred-out |
|  |  | 固定资产 Fixed Asset | 流动资产 Current Asset | 无形资产 Intangible Asset | 递延资产 Deferred Asset |  |  |  |
| 按子项目内容 Subproject Component |  |  |  |  |  |  |  |  |
| 1.a.东港市公交导向型开发 Donggang City Transit Oriented Development | 393,182,361.65 |  |  |  |  | 393,182,361.65 |  |  |
| 1.b.宽甸县老城区基础建设改造项目 Kuandian Urban Infrastructure Reconstruction Project | 196,247,245.98 |  |  |  |  | 196,247,245.98 |  |  |
| 1.c.凌源市市政道路、桥梁项目 Lingyuan City Municipal Administration Path and Bridge Project | 249,640,365.94 | 35,155,600.00 |  |  |  | 214,484,765.94 |  |  |
| 1.e.盘锦市公交发展项目 Panjin City Public Transportation Development Project | 177,908,767.30 |  |  |  |  | 177,908,767.30 |  |  |
| 2.a.凌源市城市排水及再生水回用工程项目 Lingyuan Urban Municipal Drainage and Recycling Water Reuse Project | 264,314,305.67 |  |  |  |  | 264,314,305.67 |  |  |
| 总计 Total | 1,281,293,046.54 | 35,155,600.00 |  |  |  | 1,246,137,446.54 |  |  |

（三）贷款协定执行情况表

iii. Statement of Implementation of Loan Agreement

贷款协定执行情况表

STATEMENT OF IMPLEMENTATION OF LOAN AGREEMENT

本期截至2020年1月31日

（For the period ended January 31, 2020）

项目名称：辽宁沿海经济带城市基础设施和环境治理项目

Project Name: Liaoning Coastal Economic Zone Urban Infrastructure and Environment Management Project

编报单位：辽宁省财政厅                                                      单位：人民币元

Prepared by: Liaoning Provincial Finance Department                              Currency Unit: RMB yuan

| 类别 Category | 核定贷款金额 Loan Amount 美元（USD） | 本年度提款 Current-period Withdrawals | 累计提款数 Cumulative Withdrawals |
| --- | --- | --- | --- |
|  |  | 美元（USD） | 折合人民币（RMB） | 美元（USD） | 折合人民币 （RMB） |
| 一、土建工程 Civil Works | 118,386,181.38 | 39,748,797.20 | 273,773,815.59 | 108,560,959.09 | 747,724,461.83 |
| 二、设备材料车辆 Equipment, Materials and Vehicles （EMV） | 29,588,818.62 | 2,820,636.08 | 19,427,413.06 | 29,425,915.29 | 202,673,934.15 |
| 三、咨询与培训 Consulting Service and Training | 1,650,000.00 | 628,597.11 | 4,329,525.49 | 1,638,125.62 | 11,282,754.05 |
| 四、先征费 Front-end Fee | 375,000.00 375,000.00 |  |  | 375,000.00 | 2,582,850.00 |
| 五、待分配费用 Unallocated | - | - | - | - | - |
| 六、专用账户 Designated Account |  |  |  | 10,000,000.00 | 68,876,000.00 |
| 七、其他 Others |  | - | - | - | - |
| 总计 Total | 150,000,000.00 | 43,198,030.39 | 297,530,754.14 | 150,000,000.00 | 1,033,140,000.03 |

（四）专用账户报表

iv. Advance Account Statement

专 用 账 户 报 表

SPECIAL ACCOUNT STATEMENT

本期截至2020年1月31日

（For the period ended January 31, 2020）

项目名称：世界银行贷款辽宁沿海经济带城市基础设施和环境治理项目

Project Name: Liaoning Coastal Economic Zone Urban Infrastructure and Environmental

Management Project financed by World Bank

贷款号：8236-CN

Loan No.	8236-CN

编报单位：辽宁省财政厅

Prepared by: Liaoning Provincial Finance Department

开户银行名称：中国农业银行和平支行

Depository Bank: Heping branch of Agricultural Bank of China

账号：06135014040000738

Account No. : 06135014040000738

货币种类：美元

Currency : USD

| A部分：本期专用账户收支情况 Part A-Account Activity for the Current Period | 金额 Amount |
| --- | --- |
| 期初余额 Beginning balance | 5,701,555.67 |
| 增加 Add: |  |
| 本期世界银行回补总额 Total amount deposited by World Bank | 43,198,030.39 |
| 本期利息收入总额（存入专用账户部分） Total interest earned this period if deposited in Designated Account | 4,395.56 |
| 本期不合格支出归还总额 Total amount refunded to cover ineligible expenditures |  |
| 减少 Deduct: |  |
| 本期支付总额 Total amount withdrawn | 39,447,180.61 |
| 利息转出 Total Interest withdrawn | 4,395.56 |
| 本期未包括在支付额中的服务费支出 Total service changes if not included in above amount withdrawn |  |
| 期末余额 Ending balance （Dec 31,2019） | 9,452,405.45 |
| B部分：专用账户调节 Part B - Account Reconciliation |  |
| 1.世界银行首次存款总额 Amount advanced by World Bank | 10,000,000.00 |
| 2.世界银行回收总额 Total amount recovered by World Bank |  |
| 3.本期期末专用账户首次存款净额 Outstanding amount advanced to the Designated Account at Dec 31,2019 | 10,000,000.00 |
| 4.专用账户期末余额 Ending balance of Designated Account at Dec 31,2019 | 9,452,405.45 |
| 增加 Add: |  |
| 5.截至本期期末已申请报账但尚未回补金额 Amount claimed but not yet credited at Dec 31,2019 | 547,594.55 |
| 申请书号 Application No. |  |
| 8236-CN0021 |  |
| 6.截至本期期末已支付但尚未申请报账金额 Amount withdrawn but not yet claimed |  |
| 7.服务费累计支出（如未含在5和6栏中） Cumulative service charges （if not included in item 5. Or 6.） |  |
| 减少 Deduct: |  |
| 8.利息收入（存入专用账户部分） Interest earned （if included in Designated Account） |  |
| 9.本期期末专用账户首次存款净额 Total advance to Designated Account accounted for at Dec 31,2019 | 10,000,000.00 |

（五）财务报表附注

财务报表附注

1.项目概况

辽宁沿海经济带城市基础设施和环境管理项目（以下简称本项目）于2013年3月20日获得世行董事会批准，我国政府于2013年5月20日正式与世界银行签订该项目的贷款协定,获得世行贷款1.50亿美元，贷款号为8236-CN。本项目的主要目标指导城市和经济群附近的发展进程并帮助保护有价值的生态系统并打造具备更好公共服务的宜居城市以吸引人口和投资。预期的项目成果是改善沿海经济带城市的城市交通和城市污水处理和中水回用。项目预计2018年9月30日完工，2018年9月30日关账，后延期至2019年9月30日关账。项目计划总投资在中期调整后为2.27亿美元，其中世行贷款额1.50亿美元，其余为国内配套资金。

项目实施机构包括：

- 东港市市政管理处

- 宽甸满族自治县城乡建设房地产开发有限公司

- 盘锦市公共交通有限公司

- 凌源市市政管理处

- 凌源市应急供水建设管理处

2. 财务报表编制范围

本财务报表的编制范围包括5个子项目的财务报表及辽宁省财政厅专用账户报表。

3. 主要会计政策

3.1本项目财务报表按照财政部《世界银行贷款项目会计核算办法》（财际字〔2000〕13号）的要求编制。

3.2会计核算年度采用公历年制，即公历每年1月1日至12月31日。

3.3本项目会计核算以“权责发生制”作为记账原则，采用借贷复式记账法记账，以人民币为记账本位币。

3.4 期末外币业务按照中国人民银行2020年1月31日汇率折算，即USD1=人民币6.8876元。

4.报表科目说明

4.1项目支出

2019年项目支出人民币291,604,676.85元。截至2020年1月31日，项目累计支出人民币1,281,293,046.54元，占总投资计划的90.29%。

4.2货币资金

2020年1月31日货币资金余额为人民币75,182,190.05元，其中专用账户存款折合人民币65,104,387.78元。

4.3预付及应收款

截至2020年1月31日预付及应收款账面余额为-1,111,615.65元。

4.4项目拨款

2020年1月31日项目拨款余额为人民币307,537,578.75元，是省、市、县各级到位的配套资金，占计划额的63.78%。项目计划配套资金总额为人民币481,530,000.00元。

4.5项目借款

2020年1月31日，项目借款余额为人民币1,033,140,000.03元，其中：世行贷款金额为150,000,000.00美元，折合人民币1,033,140,000.03元。

截至2020年1月31日，累计提取世行贷款资金150,000,000.00美元，占贷款总额的100%。

4.6应付款

截止2020年1月31日应付款余额为14,686,042.16元。

5.专用账户使用情况

本项目专用账户设在中国农业银行沈阳和平支行，账号为06135014040000738，币种为美元。专用账户首次存款10,000,000.00美元。期初余额为5,701,555.67美元，本年度回补43,198,030.39美元，本期利息收入为4,395.56美元，本期支付39,447,180.61美元，年末余额9,452,405.45美元，本年已申请报账但尚未回补547,594.55美元。

6.其他需要说明的事项

项目资金平衡表中世界银行贷款期末数与期初数之差、项目进度表中相应本期发生额与贷款协定执行情况表人民币本期提款数不一致是由于历年汇兑损益造成的。

## II.  Notes to the Financial Statements

Notes to the Financial Statements

1. Project overview

Liaoning Coastal Economic Zone Urban Infrastructure and Environment Management Project(hereinafter referred to as Project)is approved by board of director of World Bank (hereinafter referred to as WB) on March 20th 2013. And, the government of the People's Republic of China officially signed the Loan Agreement with WB on May 20th, 2013, which stipulated that WB provides USD 150 million loan for the implementation of the Project. The WB Loan Number is 8236-CN. The project aims to improve traffic efficiency and solve water shortage problems of coastal cities in Liaoning Coastal Economic Zone Urban. The expected achievement of the Project is improvements of urban transportation and waste water treatment and reuse of reclaimed water. The Project is expected to be completed by 30 September 2018. The loan closing date is 30 September 2018, and then the closed data was delayed to September 30, 2019. The total investment plan of the project after mid-term adjustment is USD 227,187,200.00, among which the WB loan amount is USD 150,000,000.00, and the rest are domestic counterpart funds.

The implementation institutions include:

- Donggang City: Donggang Municipal Administration Department;

- Kuandian County: kuandian Rural-Urban Real Estate Construction and Development Company, Ltd;

- Panjin City: Panjin Public Transport Company, Ltd;

- Lingyuan City: Lingyuan Municipal Administration Department;

- Lingyuan City: Lingyuan Emergency Water Supply and Administration Department.

2. Consolidation Scope of the Financial Statements

Consolidation scope of the financial statements covers the financial statements of five projects, as well as the Designated Account set in the Reckoning Liaoning Provincial Department of Finance.

3. Accounting Policies

3.1 The Financial Statements of the Project were prepared according to the requirements of Accounting Methods for the World Bank Financed Project(CaiJizi[2000]No.13).

3.2 In accounting practice, the Gregorian calendar year is adopted as the fiscal year from January 1 to December 31.

3.3 The accrual basis and the debit/credit double entry bookkeeping method are adopted. RMB Yuan is used as the recording currency for bookkeeping.

3.4 The exchange rate used in the financial statements was the exchange rate on January 31, 2020 of the People's Bank of China, which is USD1= RMB 6.8876 yuan.

4. Explanation of Subjects

4.1 Total Project Expenditures

The Project Expenditure during 2019 was RMB 291,604,676.85 yuan. By the January 31, 2020, the cumulative expenditures were RMB 1,281,293,046.54 yuan, which accounted for 90.29% of the total investment plan.

4.2 Total Cash and Bank

On January 31, 2020, the balance of cash in the bank and on hand was totally RMB 75,182,190.05 yuan, among which the amount in the Designated Account was RMB 65,104,387.78 yuan.

4.3 Advanced Payment and Receivable

The account balance on January 31, 2020 was RMB -1,111,615.65 yuan.

4.4 Project Appropriation Funds

The balance on January 31, 2020 was RMB 307,537,578.75 yuan, which was the counterpart fund contributed by all levels including the province, the subproject cities and the counties, which accounted for 63.78% of the total counterpart fund. The total planned counterpart funds of the Project were RMB 481,530,000.00 yuan.

4.5 Project Loan

The balance on January 31, 2020 was RMB 1,033,140,000.03 yuan, among which, the WB loan was USD 150,000,000.00, equivalent of RMB 1,033,140,000.03yuan.

By the end of January 31, 2020, the accumulative withdrawn amount from the WB loan was USD 150,000,000.00, accounting for 100% of the total loan amount.

4.6 Payable

The balance on January 31, 2020 was RMB 14,686,042.16yuan.

5. Designated Account

The Designated Account in US dollar has been established for the Project in Liaoyang Heping branch of Agriculture Bank of China, with the account number 06135014040000738. The initial deposit to the Designated Account is USD 10,000,000. The beginning balance was USD 5,701,555.67 and the replenishment amount in 2019 was USD 43,198,030.39. This interest earning in 2019 was USD 4,395.56. The total disbursement during this period was USD 39,447,180.61. The ending balance was USD 9,452,405.45, amount claimed but not yet claimed was USD 547,594.55.

6. Others explanation

The discrepancy among the World Bank loan difference between ending and beginning balance in Balance Sheet, the World Bank loan current period actual in Summary of Sources and Uses of Funds by Project Component I and World Bank loan current period withdrawals in Statement of Implementation of Loan Agreement is resulted by exchange gain and loss.

三、审计发现的问题及建议

审计发现的问题及建议

除对财务报表进行审计并发表审计意见外，审计中我们还关注了项目执行过程中相关单位国家法规和项目贷款协定遵守情况、内部控制和项目管理情况、项目绩效及上年度审计建议整改落实情况。我们发现存在如下问题：

- 违反国家法规或贷款协定的问题

1. 结算不实，多计工程款59.03万元

盘锦市公共交通有限公司组织实施的盘锦市城市公交发展项目兴隆台停车场及其附属工程，由中铁十九局集团第五工程有限公司中标施工，合同金额3060.42万元。该项目于2019年9月完成竣工验收，经辽宁辽河工程造价咨询事务所有限公司审定结算造价3341.45万元，盘锦市公共交通有限公司据此结算，截至审计时已累计支付工程款3203.50万元。审计发现，该工程结算中回填土方工程量重复计取，造成结算不实，多计工程款59.03万元。

上述行为不符合《建筑工程施工发包与承包计价管理办法》（住房和城乡建设部令第16号）第三条“工程发承包计价应当遵循公平、合法和诚实信用的原则”的规定。根据《建设项目审计处理暂行规定》（审投发〔1996〕105号）第十四条“工程价款结算中多计少计的工程款应予调整，建设单位已签证多付工程款的，应予收缴”的规定，省项目办应要求盘锦市公共交通有限公司据实调减多计工程款，加强结算管理。

2.未及时编报竣工财务决算。

截至2019年底，盘锦市城市公交发展项目整体已实施完毕，其中双台子区停车场、公交车、公交运营维护设备子项目均已交付使用，兴隆台区停车场子项目已完成预定建设目标，具备交付使用条件。截至审计时，盘锦市公共交通有限公司尚未组织实施项目决算工作。

上述行为不符合《基本建设项目竣工财务决算管理暂行办法》（财建〔2016〕503号）第二条“基本建设项目完工可投入使用或者试运行合格后，应当在3个月内编报竣工财务决算，特殊情况确需延长的，中小型项目不得超过2个月，大型项目不得超过6个月”的规定。根据上述规定，省项目办应要求盘锦市公共交通有限公司及时办理竣工决算手续。

III. Audit Findings and Recommendations

Audit Findings and Recommendations

In addition to performing the audit and expressing an opinion on the financial statements, we also make observations with respect to compliance with applicable provisions of state laws and regulations and the loan agreement of the relevant entities, its internal financial control and project management, project performance and the follow-up of previous recommendations during the project implementing process. We found the following issues:

Non-compliance with state laws and regulations or the applicable provisions of the loan agreement

1. The project settlement is inconsistent with the actual completion, and exceeding RMB 0.5903 million yuan.

Xinglongtai Parking lot and its ancillary works under Panjin Public Transport Development Project was organized and implemented by Panjin Public Transport Co., Ltd. The bidder of this contract is China Railway 19th Bureau Group No. 5 Engineering Co., Ltd., and the contract amount is RMB 30.6042 million yuan. The project was completed and accepted in September 2019. The contract was approved by Liaoning Liaohe Engineering Cost Consulting Co., Ltd, and The approved settlement cost of this contract is RMB 33.4145 million yuan. Panjin Public Transportation Co., Ltd. has completed the contract settlement according to the above amount. As of the audit, the contract had been paid RMB 32.035 million yuan. The audit found that the amount of backfill earthwork was repeatedly measured, resulting in the settlement amount not in line with the reality, and resulting in the overpayment of RMB 0.5903 million yuan.

It does not comply with Article 3 of Management measures for contract awarding and contract valuation of construction projects (Ministry of Housing and Urban-Rural Development No. 16): “The pricing of contracted projects shall follow the principles of fairness, legality and good faith”. According to Article 14 of the Interim Provisions on Auditing and Handling of Construction Projects (Certificate Appr. [1996] No. 105): The project payment for the settlement of the project price shall be adjusted. If the construction unit has already paid for the project, the Provisions for collection. The PPMO shall request Panjin Public Transport Co. Ltd to adjust and reduce the project funds according to the facts and strengthen settlement management.

2. Completion financial final accounts are not prepared and reported in time.

By the end of 2019, the implemented of Panjin urban public transport development project has been complained, of which the parking, bus in shuangtaizi and bus operation and maintenance equipment has been put into use, and the planned construction target of the parking lot in Xinglong Tai District has been completed and will ready for delivery and use. As of the audit, Panjin Public transport Co., Ltd. has not yet organized the final accounts of the project.

It does not comply with Article 2 of Measures for the Management of Financial Final Accounts of Construction Projects (Caijian [2016] No. 503): “When a construction project is completed and ready for use or qualified for trial operation, it shall prepare and report the completion financial accounts within three months. Under special circumstances, the extension period shall not exceed 2 months for small and medium-sized projects and shall not exceed 6 months for large projects”. According to the above provisions, the PPMO shall request Panjin Public Transportation Co., Ltd. to handle the final completion accounts as soon as possible.